## Slide 1: Managing the Software Process
Why should we manage the software process?
A software maturity framework
Principles of software process change
The initial process level
(Source: Humphrey, W. Managing the Software Process. Addison-Wesley, 1989)

## Slide 2: IMPORTANT QUOTES
"If you don't know where you are going, any road will do." Chinese Proverb
"If you don’t know where you are, a map won't help." Watts Humphrey
"If you don't know where you are going, a map won't get you there any faster." Anonymous 
"You can't expect to be a functional employee in a dysfunctional environment" Watts Humphrey

## Slide 3: Why Should We Manage the Software Process?

## Slide 4: Individuals, Teams, and Armies
History of software is one of increasing scale
  Initially a few people could craft small programs
  Today large projects require the coordinated work of many teams
The increase in scale requires a more structured approach to software process management

## Slide 5: People and the Software Process
Talented people are the most important element in a software organization
Successful organizations provide a structured and disciplined environment to do cooperative work
Alternative
  Endless hours of repetitively solving technically trivial problems
  Time is consumed by mountains of uncontrolled detail
If the details are not managed, the best people cannot be productive
First class people need the support of an orderly process to do first-class work

## Slide 6: Myth of the Super Programmers
Common view: First-class people intuitively know how to do first-class work
  Implication: No orderly process framework is needed
  Conclusion: Organizations with the best people should not suffer from software quality and productivity problems
However, studies show that companies with top graduates from leading universities are still plagued with the same problems
  New Conclusion: The best people need to be supported with an effectively managed software process

## Slide 7: Myth of Tools and Technology
Common View: Some technically advanced tool or method will provide a magic answer to the software crisis
Reality: Technology is vital, but unthinking reliance on an undefined "silver bullet" will divert attention from the need for better process management

## Slide 8: Major Concerns of Software Professionals
Open-ended requirements
Uncontrolled change
Arbitrary schedules
Insufficient test time
Inadequate training
Unmanaged system standards
Very few even mention technology as a key problem

## Slide 9: Limiting Factors in using Software Technology
Poorly-defined process
Inconsistent implementation
Poor process management

## Slide 10: Focusing on Software Process Management
Software process: the set of actions required to efficiently transform a user's need into an effective software solution
Many software organizations have trouble defining and controlling this process
  Even though this is where they have the greatest potential for improvement
This is the focus of the book "Managing the Software Process"

## Slide 11: A Software Maturity Framework

## Slide 12: Background
Software process encompasses the set of tools, methods, and practices used to produce a software product
Objectives (done simultaneously)
  Produce products according to plan
  Improve the organization's capability to produce better products
Basic principles: Statistical process control and predictable performance
The foundation of statistical control is measurement

## Slide 13: Background (continued)
"When you can measure what you are speaking about, and
express it in numbers, you know something about it; but when
you cannot measure it , when you cannot express it in numbers,
your knowledge is of a meager and unsatisfactory kind; it may
be the beginning of knowledge, but you have scarcely in your
thoughts advanced to the stage of science."
Lord Kelvin, a century ago

## Slide 14: Software Process Improvement Steps
Understand the current status of your development process or processes
Develop a vision of the desired process
Establish a list of required process improvement actions in order of priority
Produce a plan to accomplish the required actions
Commit the resources to execute the plan
Start over at Step #1

## Slide 15: Process Maturity Levels
Level 1 – Initial
Level 2 – Repeatable
Level 3 – Defined
Level 4 – Managed
Level 5 - Optimizing

## Slide 16: Level 1 - Initial
Characteristics
  Chaotic planning, performance, and results
  Lost (i.e., forgotten) or misunderstood requirements
  Unpredictable cost, schedule, and quality performance
Needed Actions
  Planning (size and cost estimates, schedules)
  Requirements and performance tracking
  Change control
  Management commitment
  Quality assurance

## Slide 17: Level 2 - Repeatable
Characteristics
  Intuitive
  Requirements and performance are tracked
  Cost and quality are highly variable
  Reasonable control of schedules
  Informal and ad hoc process methods and procedures
Needed Actions
  Develop process standards and definitions
  Assign process resources
  Establish methods for requirements analysis, design, coding, inspection, and testing

## Slide 18: Level 3 - Defined
Characteristics
  Qualitative
  Requirements are logged, tracked, and closed out
  Reliable costs and schedules
  Improving but still unpredictable quality performance
Needed Actions
  Establish process measurements
  Establish quantitative quality goals, plans, measurements, and tracking

## Slide 19: Level 4 - Managed
Characteristics
  Quantitative
  Reasonable statistical control over product quality
Needed Actions
  Quantitative productivity plans and tracking
  Instrumented process environment
  Economically justified technology investments

## Slide 20: Level 5 - Optimizing
Characteristics
  Quantitative basis for continued capital investment in process automation and improvement
Needed Actions
  Continued emphasis on process measurement and process methods for error prevention

## Slide 21: Principles of Software Process Change

## Slide 22: A Perspective on the People
Better people clearly do better work
However, focusing only on talent can lead into a blind alley
  The best people are always in short supply
  You probably have the best team you can get right now
  With proper leadership and support, most people can do much better work than they are currently doing now

## Slide 23: Basic Principles of Software Process Change
Major changes to the software process must start at the top
Ultimately, everyone must be involved
  Participators, Spectators, and Agitators
Effective change requires a goal and knowledge of the current process
Change is continuous
Software process changes will not be retained without conscious effort and periodic reinforcement
Software process improvement requires investment

## Slide 24: Time, Skill, and Money to Improve the Software Process
To improve the software process, someone must work at it
Unplanned process improvement is wishful thinking
Automation of a poorly defined process will produce poorly defined results
  (i.e., picking a solution before understanding the problem)
Improvements should be made in small steps
Train! Train! Train!

## Slide 25: Common Misconceptions about the Software Process
We must start with firm requirements
  Reality: Use an incremental software process
If the software passes test, it must be OK
  Reality: Testing should strive to find errors, not prove they don't exist
Software quality cannot be measured
  Reality: There exist many analysis and design metrics
The problems are technical
  Reality: Immature organizations continue to make and remake the same management mistakes
We need better people
  Reality: Most problems can only be fixed through management action
Software management is different
  Reality: Yes at the micro level, but no at the macro level

## Slide 26: A Strategy for Implementing Software Process Change
Apply three phases: unfreeze, move, refreeze
Unfreeze by identifying champions, sponsors, and agents
  Champions initiate the change process
  Sponsors are the senior managers
  Agents lead change planning and implementation
Move by using key elements of effective change: planning, implementation, and communication
Refreeze to ensure that an achieved capability is retained in general practice

## Slide 27: The Initial Process Level

## Slide 28: Characteristics (revisited)
Chaotic planning, performance, and results
Lost (i.e., forgotten) or misunderstood requirements
Unpredictable cost, schedule, and quality performance

## Slide 29: What makes Software Organizations Chaotic?
Unplanned commitments
  Schedules may show what is to be done but not an achievable plan to do the work
Reliance on gurus
  Believe they can do no wrong
  When they fail, there is almost no way for the company to recover
Belief in magic
  Humans are repelled by complexity so they try to make details seem so unnecessary that the hard work is deferred while Rome burns
Problems of scale
  Having learned to build small programs, we falsely believe we are prepared to build large programs using the same skills

## Slide 30: More on Problems of Scale
As software products become larger, they are much more difficult to understand
As software knowledge is more widely distributed, common notations are needed, the notations must be documented, conflicts in standards must be resolved, and standards must be controlled and distributed
With larger-scale software, similar control is needed for requirements analysis, design, coding, and testing
As software size increases, prototypes or multiple releases are needed
With multiple releases, more complications arise concerning release schedules and other interdependencies

## Slide 31: Steps toward a General Solution
Apply systematic project management
  The work must be estimated, planned and managed
Adhere to careful change management
  Changes must be controlled, including requirements, design, implementation, and test
Utilize independent software quality assurance
  An independent technical team is required to assure that all essential project activities are properly performed

## Slide 32: Summary for Controlling Chaos
Treat large systems as a collection of interdependent smaller ones
Plan the work; divide the work into manageable tasks
Precisely define the requirements and time for each task
Identify and control the relationships/dependencies among tasks
Commit to your assigned tasks and strive to meet them
Track and maintain the plan
Treat software development as a learning process and recognize what you don't know
When the gap between your know-how and a task is severe, fix it before proceeding
Manage, audit, and review the tasks in progress to ensure they are done as planned based on cost, schedule, and resource estimates
Refine the plan as your knowledge of the job improves and the project heads for completion
